HerdCommand

Product Design System & Delivery Blueprint

Web Dashboard + Mobile App  |  Arabic RTL by default + English LTR

Purpose A production-oriented handoff covering the design system, product architecture conventions, Azure DevOps backlog structure, release plan, quality gates and import workflow.

Prepared: 28 August 2026

Baseline source: prior HerdCommand Figma brief and requirements history. Exact pixel/token values should be reconciled against the current Figma file if it has changed since the approved brief.

# 1. Executive Summary

Product: HerdCommand, a modern livestock/sheep farm management platform delivered as a web dashboard and mobile application.

Experience: Arabic is the default locale with complete RTL behavior; English LTR is supported end-to-end.

Visual direction: premium agricultural SaaS using deep green, warm sand/off-white surfaces, clean cards, rounded geometry and modern data visualization.

Architecture baseline: React/Next.js web, React Native mobile, Spring Boot APIs, PostgreSQL, Keycloak OIDC/OAuth2, AWS hosting and object storage.

Delivery model: Azure DevOps Agile hierarchy of Epic → Feature → User Story, with releases represented by release tags and Iteration Paths rather than fake “Release” work items.

Backlog size 14 epics, 46 features and 130 user stories are included in the import package.

# 2. Product & Experience Principles

| Principle | Design / Product Rule |
| --- | --- |
| Field-first efficiency | High-frequency workflows must minimize taps, typing and navigation, especially on mobile. |
| Arabic-first, not translated-after | RTL layout, content hierarchy, numerals, icons and charts are designed intentionally for Arabic rather than mirrored mechanically. |
| One source of truth per animal | Animal profile and event timeline provide the canonical operational history. |
| Progressive complexity | Simple farm users see simple workflows; advanced options appear only when needed. |
| Safe by default | Authorization is server-side, destructive actions are explicit, sensitive data is not exposed in logs or client code. |
| Traceable operations | Critical lifecycle, health, finance, inventory and access changes are auditable. |

# 3. Primary User Roles

| Role | Primary Responsibilities |
| --- | --- |
| Farm Owner | Business oversight, financial visibility, governance and high-level herd performance. |
| Farm Manager | Daily operations, animal lifecycle, flock organization, planning and team coordination. |
| Veterinarian | Health events, treatments, vaccination and reproductive checks. |
| Farm Worker | Field execution: scan, move animals, record weights, feeding, treatments and tasks. |
| Accountant | Income, expenses, purchases and financial reporting. |
| Administrator | Users, roles, reference data, settings, audit and access governance. |

# 4. Design System Foundations

## 4.1 Color Tokens

| Token | Baseline | Usage |
| --- | --- | --- |
| Primary / 900 | #12372B | Strong headers / dark brand areas |
| Primary / 700 | #174A3A | Primary brand and major actions |
| Primary / 600 | #255F49 | Hover/secondary emphasis |
| Primary / 100 | #DDEBE3 | Soft brand surface |
| Sand / 50 | #FBF9F4 | Page background |
| Sand / 100 | #F5F1E8 | Card / section surface |
| Accent / Gold | #C89B5A | Selective agricultural premium accent |
| Neutral / 900 | #1E2522 | Primary text |
| Neutral / 600 | #64706A | Secondary text |
| Neutral / 300 | #D8DED9 | Borders/dividers |
| Success | #2E7D32 | Positive state |
| Warning | #B7791F | Attention state |
| Error | #C2413B | Error/destructive state |
| Info | #2F6B9A | Informational state |

## 4.2 Typography

Arabic: IBM Plex Sans Arabic or the exact approved Figma Arabic family; fallback Noto Sans Arabic, system sans-serif.

English: Inter or the exact approved Figma Latin family; fallback system sans-serif.

Recommended scale: Display 40/48, H1 32/40, H2 24/32, H3 20/28, Body 16/24, Small 14/20, Caption 12/16.

Use weight and spacing for hierarchy before introducing extra colors. Avoid text below 12px in normal product UI.

## 4.3 Spacing, Shape & Elevation

| Foundation | Baseline | Rule |
| --- | --- | --- |
| Base spacing | 4 px grid | 4, 8, 12, 16, 20, 24, 32, 40, 48 |
| Control height | 44–52 px | Primary forms and touch-friendly controls |
| Radius | 8 / 12 / 16 / 24 px | Inputs / cards / panels / hero surfaces |
| Border | 1 px neutral | Use borders for structure, not decoration |
| Shadow | Low / Medium | Subtle elevation for cards, menus and dialogs |

## 4.4 Responsive Layout

Desktop reference: 1440px canvas; content max-width about 1280px with 12-column grid.

Tablet: 768–1199px; collapse secondary panels and reduce table density progressively.

Mobile reference: 390px; 4-column grid, bottom navigation or compact top navigation for primary destinations.

Never solve responsiveness only by horizontal scrolling. Tables must define column priority, card fallback or controlled horizontal scroll for genuinely tabular data.

# 5. Component Inventory & Behavior

| Component Family | Required Variants / Rules |
| --- | --- |
| Buttons | Primary, secondary, tertiary, destructive, icon; default/pressed/focus/disabled/loading. |
| Inputs | Text, number, search, password, textarea; label, hint, error, optional/required. |
| Selection | Select, combobox, checkbox, radio, segmented control, chips/tags. |
| Date & time | Locale-aware date picker, date-time, range picker; timezone-safe data model. |
| Cards | KPI, animal summary, task, alert, report and mobile action cards. |
| Status badges | Animal lifecycle, health, task, inventory, sync and approval states using text + color. |
| Tables & lists | Sticky header where useful, search/filter/sort, pagination, bulk select, row actions. |
| Navigation | Desktop sidebar/top bar, breadcrumbs, tabs, mobile bottom navigation, contextual back. |
| Overlays | Modal, confirmation dialog, drawer, bottom sheet, popover, tooltip. |
| Feedback | Toast, inline alert, validation summary, skeleton, empty state, error state. |
| Charts | Line, bar, donut/KPI where justified; accessible labels, RTL strategy and no misleading 3D. |
| Scanner | Camera overlay, framing guidance, torch/cancel states, no-result and offline states. |
| Offline & sync | Online/offline/syncing/pending/conflict indicators and explicit recovery actions. |

# 6. Arabic RTL & Localization Rules

Arabic is the default locale for first-time users unless an explicit persisted preference exists.

Mirror page flow and navigational affordances, but do not blindly mirror semantic icons such as play, check, phone, QR, currency or branded marks.

Keep identifiers, email addresses, URLs, tag codes, RFID values and mixed Latin/number strings readable with appropriate bidi isolation.

Tables: narrative text aligns to the reading direction; numeric values align consistently by column semantics rather than by global page direction.

Dates, times and numbers are formatted by locale while storage remains locale-neutral. Never store formatted display strings as business data.

Charts require explicit RTL review for axis labels, legends, tooltip alignment and time progression.

No hard-coded user-facing copy in React, React Native, Spring Boot validation or Keycloak theme.

# 7. Key Screen Patterns

| Pattern | Rules |
| --- | --- |
| Authentication | Branded Keycloak page visually aligned with HerdCommand; credentials remain inside Keycloak; Authorization Code + PKCE. |
| Dashboard | KPI strip/cards, attention-needed section, upcoming work, quick actions, recent activity. |
| Animal list | Search first, filter chips/drawer, compact identity/status, bulk actions only when safe. |
| Animal profile | Identity header + summary, primary actions, tabbed/sectioned health, breeding, weights, movements and timeline. |
| Field action | Mobile-first single-purpose form, minimal required fields, save confirmation, offline pending state. |
| Reports | Filter panel, clear metric definitions, generated-at timestamp, export with active filters documented. |
| Administration | Dense but structured tables, explicit permissions, confirmation for deactivation/destructive changes, audit visibility. |

# 8. Technical Architecture Baseline

| Area | Baseline | Responsibility |
| --- | --- | --- |
| Web | Next.js + React + TypeScript | Responsive web dashboard, SSR/SPA as appropriate, OIDC client integration. |
| Mobile | React Native / Expo + TypeScript | Field workflows, camera scanning, secure local/offline storage. |
| Backend | Spring Boot | REST/OpenAPI, domain services, authorization and business rules. |
| Identity | Keycloak | OIDC/OAuth2, branded Keycloakify theme, RBAC/claims. |
| Database | PostgreSQL | Transactional source of truth, schema migrations and indexed query patterns. |
| Files | Amazon S3 | Animal media, receipts and documents with authorized access. |
| Async | AWS SQS / worker when needed | Notifications, large exports and non-blocking processing. |
| Cache | Redis only when justified | Cache/session-adjacent or high-read scenarios; not default data store. |
| Observability | OpenTelemetry + error monitoring | Trace, logs, metrics and client exception context. |
| Deployment | Docker + AWS ECS or equivalent | Environment-specific configuration, CI/CD and controlled rollout. |

# 9. Figma Governance & Handoff

Recommended pages: 00 Cover, 01 Foundations, 02 Components, 03 Patterns, 10 Web, 20 Mobile, 30 Prototype, 90 Archive.

Use Figma variables for semantic colors, spacing, radius and modes rather than local ad-hoc styles.

Component names should reflect purpose and variant, for example Button/Primary, Input/Text, Badge/Health, Card/Animal.

Every production component must define Arabic and English behavior, responsive constraints and disabled/error/loading states.

Map Figma components to React/React Native component names during implementation to reduce drift.

A design is “ready for development” only when content, states, responsive behavior, RTL/LTR and interaction notes are complete.

# 10. Azure DevOps Backlog Model

Recommended process Use the Azure DevOps Agile process: Epic → Feature → User Story. Use Task only for implementation breakdown inside a sprint. Do not create a custom “Release” work item just to represent timeboxes.

Epic: durable business capability or major product domain.

Feature: cohesive outcome that can normally be delivered within one release wave.

User Story: independently testable user value slice with acceptance criteria and story points.

Task: technical implementation step owned by the delivery team; create after sprint commitment, not as a replacement for user stories.

Bug: defect against accepted behavior; link to the relevant story/feature and assign release/iteration normally.

Release: represented through Iteration Paths and/or the supplied R0–R5 tags. This keeps backlog hierarchy semantic and time planning orthogonal.

# 11. Release Plan

| Release | Name | Outcome | Suggested Duration | Story Count |
| --- | --- | --- | --- | --- |
| R0 | Foundation | Design system, bilingual/RTL foundation, engineering baseline and Keycloak authentication. | 2 sprints | 16 |
| R1 | Core MVP | Onboarding, farm setup, dashboard, animal registry, groups, tasks and mobile shell. | 4 sprints | 38 |
| R2 | Animal Lifecycle & Health | Identification, movement, breeding, pregnancy, lambing, pedigree, health, vaccination and weight basics. | 4 sprints | 30 |
| R3 | Field Operations & Offline | Feeding, ration planning, inventory, notifications and reliable offline/mobile synchronization. | 4 sprints | 20 |
| R4 | Business & Governance | Finance, reports, exports, suppliers, administration and audit visibility. | 3 sprints | 16 |
| R5 | Production Hardening | Security hardening, observability, backup/recovery, performance and go-live readiness. | 2 sprints | 10 |

Iteration Paths Create Release/Sprint Iteration Paths in Azure DevOps before assigning sprint dates. The included release-plan CSV proposes 19 two-week sprints beginning 31 August 2026; treat dates as planning defaults, not contractual commitments.

# 12. Epic & Feature Catalogue

## E01 — Product Foundation & Design System

Create a consistent, bilingual, accessible foundation shared by web, mobile and authentication experiences.

| Feature | Release | Stories | Outcome |
| --- | --- | --- | --- |
| F01 - Design System Foundations | R0 | 4 | Define reusable tokens, components and interaction rules derived from the HerdCommand visual direction. |
| F02 - Localization & RTL Foundation | R0 | 4 | Make Arabic the default experience while supporting complete English LTR behavior. |
| F03 - Engineering Foundation | R0 | 4 | Establish code, API, environment and delivery conventions for the product. |

## E02 — Identity, Access & Onboarding

Provide secure authentication, authorization, user setup and first-run experience using Keycloak.

| Feature | Release | Stories | Outcome |
| --- | --- | --- | --- |
| F04 - Branded Keycloak Authentication | R0 | 4 | Deliver a branded OIDC login experience aligned with the HerdCommand UI. |
| F05 - Roles & Permissions | R1 | 4 | Control access according to each team member’s responsibilities. |
| F06 - First-Time Onboarding | R1 | 3 | Guide a new customer from first login to a usable farm workspace. |

## E03 — Farm & Organization Management

Maintain farm identity, locations, operating settings and reference data.

| Feature | Release | Stories | Outcome |
| --- | --- | --- | --- |
| F07 - Farm Profile & Settings | R1 | 3 | Maintain the business and operational identity of the farm. |
| F08 - Locations, Pens & Areas | R1 | 3 | Model physical areas used to organize animals and operations. |
| F09 - Reference Data | R1 | 2 | Manage reusable classifications used across the farm. |

## E04 — Dashboard & Daily Operations

Give farm users an actionable view of herd status, pending work and key alerts.

| Feature | Release | Stories | Outcome |
| --- | --- | --- | --- |
| F10 - Operational Dashboard | R1 | 4 | Provide a concise daily operating picture. |
| F11 - Activity Timeline | R2 | 1 | Provide a readable history of significant farm actions. |

## E05 — Animal Registry & Identification

Create a reliable source of truth for each animal and its identifiers.

| Feature | Release | Stories | Outcome |
| --- | --- | --- | --- |
| F12 - Animal Registration | R1 | 3 | Create complete animal records with validated identifiers. |
| F13 - Animal List & Search | R1 | 3 | Find animals quickly using identifiers and operational filters. |
| F14 - Animal Profile | R1 | 3 | Provide a single operational view of an animal. |
| F15 - QR & RFID Identification | R2 | 3 | Connect physical animal identifiers with digital records. |
| F16 - Animal Lifecycle Status | R2 | 2 | Track major lifecycle transitions without deleting history. |

## E06 — Groups, Flocks & Movement

Organize animals into operational groups and maintain movement history.

| Feature | Release | Stories | Outcome |
| --- | --- | --- | --- |
| F17 - Flock & Group Management | R1 | 4 | Create and manage operational animal groups. |
| F18 - Animal Movement | R2 | 2 | Track movement between locations and groups. |

## E07 — Breeding, Pregnancy, Lambing & Pedigree

Manage reproductive lifecycle and lineage from mating through offspring.

| Feature | Release | Stories | Outcome |
| --- | --- | --- | --- |
| F19 - Breeding Events | R2 | 2 | Record mating and breeding activity. |
| F20 - Pregnancy Management | R2 | 3 | Track pregnancy checks and expected due dates. |
| F21 - Lambing & Birth Records | R2 | 3 | Record births and connect offspring automatically to lineage. |
| F22 - Pedigree | R2 | 2 | Display lineage relationships for breeding decisions. |

## E08 — Health, Treatment & Vaccination

Record health observations, treatments and preventive care with traceable history.

| Feature | Release | Stories | Outcome |
| --- | --- | --- | --- |
| F23 - Health Events | R2 | 2 | Capture observations, diagnoses and veterinary notes. |
| F24 - Treatments & Medication | R2 | 3 | Record treatment plans and medication administration. |
| F25 - Vaccination | R2 | 3 | Plan and record vaccinations. |

## E09 — Weight, Growth, Feeding & Rations

Track growth and plan nutrition using consistent measurements and feed records.

| Feature | Release | Stories | Outcome |
| --- | --- | --- | --- |
| F26 - Weight & Growth | R2 | 4 | Record weights and visualize growth. |
| F27 - Feed Catalog & Feeding Plans | R3 | 3 | Maintain feed items and feeding schedules. |
| F28 - Ration Planning | R3 | 2 | Calculate and save practical ration mixes. |

## E10 — Inventory & Supplies

Track feed, medicines and operational stock with clear quantity history.

| Feature | Release | Stories | Outcome |
| --- | --- | --- | --- |
| F29 - Inventory Catalog | R3 | 2 | Maintain stock items and units. |
| F30 - Stock Movements | R3 | 4 | Record receipts, issues, adjustments and consumption. |
| F31 - Suppliers & Basic Purchasing | R4 | 2 | Track suppliers and simple purchase records without building full ERP scope. |

## E11 — Tasks, Notifications & Collaboration

Coordinate daily work and surface important events to the right users.

| Feature | Release | Stories | Outcome |
| --- | --- | --- | --- |
| F32 - Task Management | R1 | 4 | Create, assign and complete operational tasks. |
| F33 - Notification Center | R3 | 3 | Provide in-app and push/email notifications with user control. |

## E12 — Finance, Reports & Analytics

Record farm financial activity and provide decision-ready operational reports.

| Feature | Release | Stories | Outcome |
| --- | --- | --- | --- |
| F34 - Income & Expense Tracking | R4 | 3 | Record financial transactions relevant to farm operations. |
| F35 - Standard Reports | R4 | 5 | Deliver reusable operational and financial reports. |
| F36 - Export & Sharing | R4 | 2 | Export permitted reports for offline use or stakeholder sharing. |

## E13 — Mobile, Offline & Sync

Support reliable field work on React Native, including intermittent connectivity.

| Feature | Release | Stories | Outcome |
| --- | --- | --- | --- |
| F37 - Mobile Application Shell | R1 | 2 | Provide native mobile navigation and core farm workflows. |
| F38 - Offline Data Access | R3 | 2 | Keep critical field data available during connectivity loss. |
| F39 - Offline Write & Synchronization | R3 | 3 | Queue supported changes locally and synchronize them safely. |
| F40 - Mobile Scan Workflows | R3 | 1 | Optimize QR/RFID workflows for field operation. |

## E14 — Administration, Audit & Platform Operations

Operate the platform securely with auditability, observability and production readiness.

| Feature | Release | Stories | Outcome |
| --- | --- | --- | --- |
| F41 - Administration Console | R4 | 2 | Provide controlled administration of users, settings and reference data. |
| F42 - Audit Trail | R4 | 2 | Create a trustworthy history for sensitive business changes. |
| F43 - Observability & Reliability | R5 | 3 | Detect failures and understand platform health. |
| F44 - Security Hardening | R5 | 3 | Apply production security controls across application and infrastructure. |
| F45 - Backup, Recovery & Data Retention | R5 | 2 | Protect business data and validate recovery procedures. |
| F46 - Performance & Release Readiness | R5 | 2 | Validate the product before production release. |

# 13. User Story Writing Standard

Use “As a / I want / so that” to express user value, not implementation detail.

Acceptance criteria are observable and testable; they define behavior, not internal code steps.

Prefer stories sized 3–8 points. A 13-point story is a signal to split unless the risk is inherently cross-cutting (for example offline synchronization/conflict handling).

Do not duplicate cross-cutting acceptance criteria in every story manually; design system, security and localization standards apply globally. The import file adds a localization condition to UI-tagged stories for visibility.

Technical enablers are permitted as User Stories when they create a testable platform capability required by downstream product work.

# 14. Definition of Ready

Business outcome and user role are clear.

Acceptance criteria are testable and ambiguities are resolved.

Figma/design states exist for UI work, including Arabic/English and responsive behavior.

Dependencies and data/API impact are identified.

Story is small enough to complete within a sprint or has an explicit split plan.

# 15. Definition of Done

Acceptance criteria pass.

Code review completed and automated checks pass.

Backend authorization and validation are implemented where required.

Arabic RTL and English LTR verified for UI changes.

Responsive/mobile states verified where applicable.

Automated tests added at the appropriate level.

Observability/logging does not expose secrets.

Documentation/API contract updated.

No unresolved critical/high defect introduced by the story.

# 16. Non-Functional Requirements

| Quality Attribute | Baseline Requirement |
| --- | --- |
| Security | OIDC/OAuth2 via Keycloak; server-side RBAC; HTTPS; secure file handling; no credentials in React forms outside the Keycloak theme. |
| Performance | Define measurable targets for key screens/APIs and validate at representative herd sizes before production. |
| Availability | Stateless application services where practical; health/readiness checks; graceful dependency failure. |
| Data integrity | Transactional writes, idempotent sync operations, uniqueness constraints and audited critical changes. |
| Offline | Explicit supported offline actions, pending/sync/conflict states and no silent data loss. |
| Accessibility | WCAG 2.2 AA target for core workflows, keyboard support on web and touch-target baseline on mobile. |
| Localization | Arabic RTL default, English LTR complete, locale-neutral storage, localized validation and export. |
| Observability | Correlated logs/traces/metrics, safe client error capture and release/environment context. |
| Recovery | Documented PostgreSQL/S3 backup, retention and tested restore procedures. |

# 17. Azure DevOps Import Instructions

Confirm the project uses the Agile process so User Story is a valid work item type.

Open Boards → Queries → Import work items and select HerdCommand_AzureDevOps_Backlog_Import.csv.

The CSV uses Title 1 / Title 2 / Title 3 indentation to create Epic → Feature → User Story parent-child links.

Do not add IDs before the first import. New work items receive IDs when you Save items.

Review any field validation errors before saving. Field availability can vary if the process was customized.

Azure DevOps supports up to 1,000 work items per native CSV import; this package is below that limit.

After import, create/select Iteration Paths for R0–R5 and sprints, then bulk assign items by release tag.

Microsoft reference https://learn.microsoft.com/en-us/azure/devops/boards/queries/import-work-items-from-csv?view=azure-devops

# 18. Delivery Risks & Controls

| Risk | Control |
| --- | --- |
| Scope growth | Protect MVP boundaries; add new scope only through backlog refinement and release trade-offs. |
| Design drift | Use Figma variables/component governance and component-to-code mapping. |
| Offline complexity | Limit offline-enabled entities/actions and design idempotency/conflict strategy before implementation. |
| Authorization gaps | Enforce permissions in Spring Boot; UI visibility is never the only control. |
| Bilingual regressions | Make RTL/LTR verification part of Definition of Done and regression testing. |
| Reporting inconsistency | Document metric definitions and reconcile report totals to source records. |
| Data model instability | Prioritize animal identity, event history, breeding lineage and inventory transaction models early. |

# 19. Handoff Checklist

Reconcile baseline design tokens against the latest Figma file.

Publish/organize Figma components and variables.

Create Azure DevOps project with Agile process and import the supplied backlog CSV.

Create R0–R5 iteration hierarchy and sprint dates.

Create repositories and CI pipelines.

Configure Keycloak realm/client/theme and Spring Boot resource-server validation.

Start R0 only after architecture, token conventions, localization and authentication flow are agreed.

# 20. Immediate Implementation Sequence

| Step | Action | Expected Result |
| --- | --- | --- |
| 1 | Import backlog | Import the supplied CSV, validate hierarchy, then save work items. |
| 2 | Create iterations | Create R0–R5 and the proposed sprint nodes; assign dates only after capacity review. |
| 3 | Lock foundations | Confirm Figma tokens, typography, RTL rules and component naming. |
| 4 | Secure identity | Finish Keycloak realm/client configuration and the branded Keycloakify login theme. |
| 5 | Bootstrap code | Create web, mobile, backend and infrastructure projects with CI quality gates. |
| 6 | Contract first | Publish the initial OpenAPI contract and database migration conventions. |
| 7 | Deliver vertical slice | Complete login → farm setup → add animal → animal list/profile across web/API/database. |
| 8 | Review release evidence | Use Definition of Done, automated tests and release exit criteria before expanding scope. |

Planning note The release dates are deliberately proposed rather than fixed. Re-estimate after the first two sprints using actual throughput and defect/rework data; preserve release outcomes and trade scope before trading quality.